## Slide 1
Systems Analysis and Design in a Changing World, 6th Edition
<number>
Chapter 1
INTRODUCTION TO
SYSTEMS ANALYSIS AND DESIGN:
AN AGILE, ITERATIVE APPROACH
SATZINGER | JACKSON | BURD
CHAPTER 1

## Slide 2: From Beginning to End: An Overview of Systems Analysis and Design
Introduction to Systems
Analysis and Design:
An Agile, Iteractive Approach
6th Ed
Satzinger, Jackson & Burd
Chapter 1

## Slide 3: Chapter 1 Outline
Introduction to Systems Analysis and Design, 6th Edition
<number>
Software Development and Systems Analysis and Design
Systems Development Lifecycle
Introduction to Ridgeline Mountain Outfitters
Iterative Development
Developing RMO’s Tradeshow Systems
Where You are Headed—The Rest of the Book
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.
Notes: <number>

## Slide 4: Learning Objectives
<number>
After reading this chapter, you should be able to:
  Describe the purpose of systems analysis and design in the development of information systems
  Describe the characteristics of iterative systems development
  Explain the six core processes of the Systems Development Life Cycle
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 5: Learning Objectives
<number>
  Identify key documents that are used in planning a project
  Identify key diagrams used in systems analysis and systems design
  Explain the utility of identifying use cases in systems development
  Explain the utility of identifying object classes in systems development
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 6: Overview
<number>
This text is about developing information systems that solve an organization need.
Chapter 1 takes you through the process of developing one rather small information system
The rest of the text elaborates on the basic processes shown in chapter 1
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 7: Overview (continued)
<number>
Computer application (app) – a computer software program that executes on a computing device to carry out a specific set of functions
  Modest scope
Information system – a set of interrelated components that collects, processes, stores, and provides as output the information needed to complete business tasks
  Broader in scope than “app”
  Includes database and related manual processes
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 8: Overview (continued)
<number>
Project – a planned undertaking that has a beginning and end and that produces some definite result
  Used to develop an information system
  Requires knowledge of systems analysis and systems design tools and techniques
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 9: Overview (continued)
<number>
Systems analysis – those activities that enable a person to understand and specify what an information system should accomplish
Systems design – those activities that enable a person to define and describe in detail the system that solves the need
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 10: Overview (continued)
<number>
System development lifecycle (SDLC) – the entire process consisting of all activities required to build, launch, and maintain an information system
  Identify the problem or need and obtain approval
  Plan and monitor the project
  Discover and understand the details of the problem or need
  Design the system components that solve the problem or satisfy the need
  Build, test, and integrate system components
  Complete system tests and then deploy the solution
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 11: Overview (continued)
<number>
Information systems development process – the actual approach used to develop a particular information system (aka: methodology)
  Unified process (UP)
  Extreme programming (XP)
  Scrum
Most processes/methodologies now use Agile and Iterative development
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 12: Overview (continued)
<number>
Agile development – an information system development process that emphasizes flexibility to anticipate new requirements during development
  Fast on feet; responsive to change
Iterative development -- an approach to system development in which the system is “grown” piece by piece through multiple iterations
  Complete small part of system (mini-project), then repeat processes to refine and add more, then repeat to refine and add more, until done
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 13: Iterative and Agile Systems Development Lifecycle (SDLC)
<number>
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 14: Ridgeline Mountain Outfitters (RMO)
<number>
Large Retail Company
  outdoor and sporting clothing and accessories
  Skiing, mountain biking, water sports
  Hiking, camping, mountain climbing
Rocky Mountain and Western States
  Started mail order and phone order
  Added retail stores
  Added extensive E-business component
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 15: Ridgeline Mountain Outfitters (RMO)
<number>
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 16: Ridgeline Mountain Outfitters (RMO)
Systems Analysis and Design in a Changing World, 6th Edition
<number>
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 17: RMO Tradeshow System
<number>
Sample project for chapter
Small information system (app)
Being added to larger supply chain management system
Demonstrates one iteration of the small project, assuming there are more
Goes through all six core processes of SDLC
Plan is to complete iteration in six days
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 18: RMO Tradeshow System
<number>
Problem-- purchasing agents attend apparel and fabric trade shows around the world to order new products from suppliers
Need– information system (app) to collect and track information about suppliers and new products while at tradeshows
Tradeshow Project– is proposed
  Supplier information subsystem
  Product information subsystem
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 19: Pre-Project Activities
<number>
Identify the problem and document the objective of the system (core process 1)
  Preliminary investigation
  System Vision Document
Obtain approval to commence the project (core process 1)
  Meet with key stakeholders, including executive management
  Decision reached, approve plan and budget
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 20: System Vision Document Problem description System capabilities Business benefits
<number>
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 21: Problem Description
<number>
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 22: System Capabilities
<number>
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 23: Business Benefits
<number>
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 24: Day 1 Activities
<number>
Core Process 2: Plan the Project
  Determine the major components (functional areas) that are needed
    Supplier information subsystem
    Product information subsystem
  Define the iterations and assign each function to an iteration
    Decide to do Supplier subsystem first
    Plan one iteration as it is small and straight forward
  Determine team members and responsibilities
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 25: Work Breakdown Structure for Iteration Based on the next four core processes in SDLC
<number>
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 26: Work Sequence Draft for Iteration Elaborates on Work Breakdown Structure
<number>
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 27: Day 2 Activities
<number>
Core Process 3: Discover and Understand Details
  Do preliminary fact-finding to understand requirements
  Develop a preliminary list of use cases and a use case diagram
  Develop a preliminary list of classes and a class diagram
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 28: Identify Use Cases Both subsystems
<number>
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 29: Identify Object Classes Both subsystems
<number>
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 30: Preliminary Class Diagram Both subsystems
<number>
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 31: Day 3 Activities
<number>
Core Process 3: Discover and Understand Details
  Do in-depth fact-finding to understand requirements
  Understand and document the detailed workflow of each use case
Core Process 4: Design System Components
  Define the user experience with screens and reports
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 32: Details Focus on Supplier Information Subsystem
<number>
Use cases:
  Look up supplier
  Enter/update supplier information
  Lookup contact information
  Enter/update contract information
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 33: Use Case Diagram Supplier information subsystem
<number>
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 34: Activity Diagram (Workflow) Look up supplier use case
<number>
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 35: Draft Screen Layout Look up supplier use case
<number>
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 36: Day 4 Activities
<number>
Core Process 4: Design System Components
  Design the database (schema)
    Table design
    Key and index identification
    Attribute types
    Referential integrity
  Design the system’s high level structure
    Browser, Windows, or Smart phone; OO or procedural
    Architectural configuration (components)
    Design class diagram
    Subsystem architectural design
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 37: Database Schema
<number>
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 38: Architectural Configuration Diagram
<number>
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 39: Preliminary Design Class Diagram Includes View Layer Classes and Domain Layer Classes Need to add Utility Classes as well
<number>
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 40: Subsystem Architectural Design Diagram
<number>
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 41: Notes on Managing the Project
<number>
Lots of design diagrams shown
  Design in a complex activity with multiple levels
    High level architectural
    Low level detailed design
  One diagram builds on/complements another
  Not everything is diagrammed, especially for a small project. Pick and choose.
Programming is also done concurrently
  You don’t design everything then code
  You do some design, some coding, some design, some coding
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 42: Day 5 Activities
<number>
Core Process 4: Design System Components
  Continue with design details
  Proceed use case by use case
Core Process 5: Build, Test, and Integrate System Components
  Continue programming (build)
  Build use case by use case
  Perform unit and integration tests
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 43: Code Example for One Class
<number>
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 44: Workflow of Testing Tasks
<number>
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 45: Screen Capture for Look up supplier use case
<number>
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 46: Day 6 Activities
<number>
Core Process 6: Complete System Testing and Deploy System
  Perform system functional testing
  Perform user acceptance testing
  Possibly deploy part of system
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 47: First Iteration Recap
<number>
This was a 6 day iteration of small project
  Most iterations are longer (2 to 4 weeks)
  This project might be 2 iterations
  Most projects have many more iterations
End users need to be involved, particularly in day 1, 2, 3 and 6.
Days 4 and 5 involved design and programming concurrently.
  Lots of time was spent programming along with design (not emphasized here)
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 48: This Book is about Activities and Tasks in the SDLC
<number>
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 49: Where You Are Headed
<number>
Chapter 1: From Beginning to End
  Small project overview emphasizing analysis and design and iterative development
  Done!
Online Chapter A: The Systems Analyst
  More about the role of the systems analyst in systems development, including system concepts and careers
Chapter 2: Investigating System Requirements
  More about core process 3: Systems analysis activities
Chapter 3: Use Cases
  Techniques for Identifying and modeling use cases for systems analysis
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 50: Where You Are Headed
<number>
Chapter 4: Domain Modeling
  Techniques for Identifying and modeling domain classes for systems analysis
Chapter 5: Extending the Requirements Models
  Modeling more details about use cases and domain classes for systems analysis
Online Chapter B: The Traditional Approach to Requirements
  Systems analysis using data flow diagrams (DFDs) in place of use case descriptions and use case diagrams
  Not as common now, but widely known by experienced developers
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 51: Where You Are Headed
<number>
Chapter 6: Essentials of Design
  More about core process 4: system design activities
Chapter 7: Designing User and System Interfaces
  Human computer interaction, user interface design principles, outputs and reports, system interfaces
Chapter 8: Approaches to System Development
  More about the SDLC, models, tools, techniques, and agile methodologies
Chapter 9: Project Planning and Project Management
  More about core processes 1 and 2
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 52: Where You Are Headed
<number>
Online Chapter C: Project Management Techniques
  More hands on project management skills
Chapter 10: Object-Oriented Design: Principles
  Design principles, design models, and designing use cases
Chapter 11: Object-Oriented Design: Use Case Realization
  Three layer design and design patterns
Chapter 12: Databases, Controls, and Security
  More about database design and protecting the integrity of the system.
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 53: Where You Are Headed
<number>
Chapter 13: Making the System Operational
  More about core processes 5 and 6: programming, testing, and deployment
Chapter 14: Current Trends in System Development
  Trends in system development methodologies: Unified process, extreme programming, and scrum
  Trends in technology infrastructure
  Trends in software availability
  The Web as an application platform
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 54: Summary
<number>
This text is about developing information systems that solve an organization need
Chapter 1 takes you through the whole process for one small information system
System development involves 6 core processes, known as the SDLC
The rest of the text elaborates on the basic processes shown in chapter 1
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 55: Summary
<number>
Terms to review and know include:
  Computer application
  Information system
  Project
  Systems analysis
  System design
  System development lifecycle (SDLC)
  Information system development process (methodology)
  Agile development
  Iterative development
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.

## Slide 56: Summary
<number>
  System vision document
  Work breakdown structure
  Work sequence draft
  Use cases
  Use case diagram
  Object classes (domain classes)
  Class diagram
  Design class diagram
  High level structural design (architectural design)
  Database schema
  Screen layout
Introduction to Systems Analysis and Design, 6th Edition
© 2012 Cengage Learning. All Rights Reserved. This edition is intended for use outside of the U.S. only, with content that may be different from the U.S. Edition.
May not be scanned, copied, duplicated, or posted to a publicly accessible website, in whole or in part.