| GE 402 MANAGEMENT OF ENGINEERING PROJECTS |  |
| --- | --- |
| Department of Civil Engineering King Saud University |  |
| Course Description: GE 402 Management of Engineering Projects (Required for a BSCE degree) | Introduction for project management objectives. Planning construction projects. Scheduling using arrow networks. Scheduling using activity-on-node and precedence methods. Scheduling using Program Evaluation and Review Technique. Resource levelling and allocation. Project time-cost trade-off Contractual and organizational approaches. Financial management. Updating construction schedules. Project cost control. Engineering administration. Introduction to computer applications. 3 (3,1,0) |
| Prerequisite | Ninth level |
| Course learning Objectives | Students completing this course successfully will be able to - Formulate a complete plan for an engineering project. - Apply the following methods to prepare project schedules: arrow networks, activity-on-node, precedence diagram, PERT and bar chart. - Determine project schedule for purpose of resource levelling and allocation and time-cost trade-off. - Monitor an engineering project for purpose of time and cost control. - Understand principles of project organization and contractual relationships. - Use computer software for preparing project schedules. |
| Topics Covered | 1. Introduction for management of engineering projects (3 hours). - Planning with bar chart (3 hours). - Critical path method using activity-on-arrow network (6 hours). - Activity-on-node and precedence diagramming (3 hours). - Programme evaluation and review technique (3 hours). - Resource levelling and allocation (5 hours). - Time-cost trade-off (3 hours). - Contractual and organizational approaches (3 hours). - Time and cost control (3 hours). - Engineering contracts (3 hours). - Cash flow analysis (3 hours). - Engineering administration (4 hours). |
| Class/ tutorial Schedule | Class is held three times per week in 50-minute lecture sessions. There is also a 50-minute weekly tutorial associated with this course. |
| Computer Applications | Microsoft Project is encouraged to be used during the course. |
| Contribution of Course to Meeting the Professional Component | The course prepares students for engineering practice. |
| Relationship of Course to Program Outcomes | - Students will be able to prepare a construction plan for an engineering project in the form of CPM network, get the corresponding activity schedule that satisfies a certain specified duration and update schedules in order to get satisfactorily completion. - Students will be able to identify and solve engineering problems such as resource allocation, resource leveling and time/cost trade-off. - Students will be able to understand engineering practice in procurement of engineering work and professional responsibility through organizational structures and types of engineering contracts. - Students will be able to understand impact of engineering in global and economic context through relationship of project cost to its time and how to keep construction cost within a specified budget as a key for a profitable contracting. |
| Textbook(s) and/or Other Required Material | Project Management with CPM, PERT and Precedence Diagramming 3rd Edition, by Moder, J.; Phillips, C. and Davis, E. |
| Prepared by | Prof. Dr. Adel I. Eldosouky <adel_eldosouky @ hotmail.com> |
| Date of Preparation | May 14, 2006 |

Grade Distribution

Mid-term exams                            35%

Lecture Quiz and Attendance          5%

Tutorial                                          10%

Final Exam                                    50%