## Slide 1: Chapter 24 - Quality Management
Lecture 1

## Slide 2: Topics covered
Software quality
Software standards
Reviews and inspections
Software measurement and metrics

## Slide 3: Software quality management
Concerned with ensuring that the required level of quality is achieved in a software product.
Three principal concerns:
  At the organizational level, quality management is concerned with establishing a framework of organizational processes and standards that will lead to high-quality software.
  At the project level, quality management involves the application of specific quality processes and checking that these planned processes have been followed.
  At the project level, quality management is also concerned with establishing a quality plan for a project. The quality plan should set out the quality goals for the project and define what processes and standards are to be used.

## Slide 4: Quality management activities
Quality management provides an independent check on the software development process.
The quality management process checks the project deliverables to ensure that they are consistent with organizational standards and goals
The quality team should be independent from the development team so that they can take an objective view of the software. This allows them to report on software quality without being influenced by software development issues.

## Slide 5: Quality management and software development

## Slide 6: Quality planning
A quality plan sets out the desired product qualities and how these are assessed and defines the most significant quality attributes.
The quality plan should define the quality assessment process.
It should set out which organisational standards should be applied and, where necessary, define new standards to be used.

## Slide 7: Quality plans
Quality plan structure
  Product introduction;
  Product plans;
  Process descriptions;
  Quality goals;
  Risks and risk management.
Quality plans should be short, succinct documents
  If they are too long, no-one will read them.

## Slide 8: Scope of quality management
Quality management is particularly important for large, complex systems. The quality documentation is a record of progress and supports continuity of development as the development team changes.
For smaller systems, quality management needs less documentation and should focus on establishing a quality culture.

## Slide 9: Software quality
Quality, simplistically, means that a product should meet its specification.
This is problematical for software systems
  There is a tension between customer quality requirements (efficiency, reliability, etc.) and developer quality requirements (maintainability, reusability, etc.);
  Some quality requirements are difficult to specify in an unambiguous way;
  Software specifications are usually incomplete and often inconsistent.
The focus may be ‘fitness for purpose’ rather than specification conformance.

## Slide 10: Software fitness for purpose
Have programming and documentation standards been followed in the development process?
Has the software been properly tested?
Is the software sufficiently dependable to be put into use?
Is the performance of the software acceptable for normal use?
Is the software usable?
Is the software well-structured and understandable?

## Slide 11: Software quality attributes
Safety | Understandability | Portability
Security | Testability | Usability
Reliability | Adaptability | Reusability
Resilience | Modularity | Efficiency
Robustness | Complexity | Learnability

## Slide 12: Quality conflicts
It is not possible for any system to be optimized for all of these attributes – for example, improving robustness may lead to loss of performance.
The quality plan should therefore define the most important quality attributes for the software that is being developed.
The plan should also include a definition of the quality assessment process, an agreed way of assessing whether some quality, such as maintainability or robustness, is present in the product.

## Slide 13: Process and product quality
The quality of a developed product is influenced by the quality of the production process.
This is important in software development as some product quality attributes are hard to assess.
However, there is a very complex and poorly understood relationship between software processes and product quality.
  The application of individual skills and experience is particularly important in software development;
  External factors such as the novelty of an application or the need for an accelerated development schedule may impair product quality.

## Slide 14: Process-based quality

## Slide 15: Software standards
Standards define the required attributes of a product or process. They play an important role in quality management.
Standards may be international, national, organizational or project standards.
Product standards define characteristics that all software components should exhibit e.g. a common programming style.
Process standards define how the software process should be enacted.

## Slide 16: Importance of standards
Encapsulation of best practice- avoids repetition of past mistakes.
They are a framework for defining what quality means in a particular setting i.e. that organization’s view of quality.
They provide continuity - new staff can understand the organisation by understanding the standards that are used.

## Slide 17: Product and process standards
Product standards | Process standards
Design review form | Design review conduct
Requirements document structure | Submission of new code for system building
Method header format | Version release process
Java programming style | Project plan approval process
Project plan format | Change control process
Change request form | Test recording process

## Slide 18: Problems with standards
They may not be seen as relevant and up-to-date by software engineers.
They often involve too much bureaucratic form filling.
If they are unsupported by software tools, tedious form filling work is often involved to maintain the documentation associated with the standards.

## Slide 19: Standards development
Involve practitioners in development. Engineers should understand the rationale underlying a standard.
Review standards and their usage regularly. Standards can quickly become outdated and this reduces their credibility amongst practitioners.
Detailed standards should have specialized tool support. Excessive clerical work is the most significant complaint against standards.
  Web-based forms are not good enough.

## Slide 20: ISO 9001 standards framework
An international set of standards that can be used as a basis for developing quality management systems.
ISO 9001, the most general of these standards, applies to organizations that design, develop and maintain products, including software.
The ISO 9001 standard is a framework for developing software standards.
  It sets out general quality principles, describes quality processes in general and lays out the organizational standards and procedures that should be defined. These should be documented in an organizational quality manual.

## Slide 21: ISO 9001 core processes

## Slide 22: ISO 9001 and quality management

## Slide 23: ISO 9001 certification
Quality standards and procedures should be documented in an organisational quality manual.
An external body may certify that an organisation’s quality manual conforms to ISO 9000 standards.
Some customers require suppliers to be ISO 9000 certified although the need for flexibility here is increasingly recognised.

## Slide 24: Key points
Software quality management is concerned with ensuring that software has a low number of defects and that it reaches the required standards of maintainability, reliability, portability and so on.
SQM includes defining standards for processes and products and establishing processes to check that these standards have been followed.
Software standards are important for quality assurance as they represent an identification of ‘best practice’.
Quality management procedures may be documented in an organizational quality manual, based on the generic model for a quality manual suggested in the ISO 9001 standard.

## Slide 25: Chapter 24 - Quality Management
Lecture 2

## Slide 26: Reviews and inspections
A group examines part or all of a process or system and its documentation to find potential problems.
Software or documents may be 'signed off' at a review which signifies that progress to the next development stage has been approved by management.
There are different types of review with different objectives
  Inspections for defect removal (product);
  Reviews for progress assessment (product and process);
  Quality reviews (product and standards).

## Slide 27: Quality reviews
A group of people carefully examine part or all of a software system and its associated documentation.
Code, designs, specifications, test plans, standards, etc. can all be reviewed.
Software or documents may be 'signed off' at a review which signifies that progress to the next development stage has been approved by management.

## Slide 28: The software review process

## Slide 29: Reviews and agile methods
The review process in agile software development is usually informal.
  In Scrum, for example, there is a review meeting after each iteration of the software has been completed (a sprint review), where quality issues and problems may be discussed.
In extreme programming, pair programming ensures that code is constantly being examined and reviewed by another team member.
XP relies on individuals taking the initiative to improve and refactor code. Agile approaches are not usually standards-driven, so issues of standards compliance are not usually considered.

## Slide 30: Program inspections
These are peer reviews where engineers examine the source of a system with the aim of discovering anomalies and defects.
Inspections do not require execution of a system so may be used before implementation.
They may be applied to any representation of the system (requirements, design,configuration data, test data, etc.).
They have been shown to be an effective technique for discovering program errors.

## Slide 31: Inspection checklists
Checklist of common errors should be used to drive the inspection.
Error checklists are programming language dependent and reflect the characteristic errors that are likely to arise in the language.
In general, the 'weaker' the type checking, the larger the checklist.
Examples: Initialisation, Constant naming, loop termination, array bounds, etc.

## Slide 32: An inspection checklist (a)
Fault class | Inspection check
Data faults | Are all program variables initialized before their values are used? Have all constants been named? Should the upper bound of arrays be equal to the size of the array or Size -1? If character strings are used, is a delimiter explicitly assigned? Is there any possibility of buffer overflow?
Control faults | For each conditional statement, is the condition correct? Is each loop certain to terminate? Are compound statements correctly bracketed? In case statements, are all possible cases accounted for? If a break is required after each case in case statements, has it been included?
Input/output faults | Are all input variables used? Are all output variables assigned a value before they are output? Can unexpected inputs cause corruption?

## Slide 33: An inspection checklist (b)
Fault class | Inspection check
Interface faults | Do all function and method calls have the correct number of parameters? Do formal and actual parameter types match? Are the parameters in the right order? If components access shared memory, do they have the same model of the shared memory structure?
Storage management faults | If a linked structure is modified, have all links been correctly reassigned? If dynamic storage is used, has space been allocated correctly? Is space explicitly deallocated after it is no longer required?
Exception management faults | Have all possible error conditions been taken into account?

## Slide 34: Agile methods and inspections
Agile processes rarely use formal inspection or peer review processes.
Rather, they rely on team members cooperating to check each other’s code, and informal guidelines, such as ‘check before check-in’, which suggest that programmers should check their own code.
Extreme programming practitioners argue that pair programming is an effective substitute for inspection as this is, in effect, a continual inspection process.
Two people look at every line of code and check it before it is accepted.

## Slide 35: Software measurement and metrics
Software measurement is concerned with deriving a numeric value for an attribute of a software product or process.
This allows for objective comparisons between techniques and processes.
Although some companies have introduced measurement programmes, most organisations still don’t make systematic use of software measurement.
There are few established standards in this area.

## Slide 36: Software metric
Any type of measurement which relates to a software system, process or related documentation
  Lines of code in a program, the Fog index, number of person-days required to develop a component.
Allow the software and the software process to be quantified.
May be used to predict product attributes or to control the software process.
Product metrics can be used for general predictions or to identify anomalous components.

## Slide 37: Predictor and control measurements

## Slide 38: Use of measurements
To assign a value to system quality attributes
  By measuring the characteristics of system components, such as their cyclomatic complexity, and then aggregating these measurements, you can assess system quality attributes, such as maintainability.
To identify the system components whose quality is sub-standard
  Measurements can identify individual components with characteristics that deviate from the norm. For example, you can measure components to discover those with the highest complexity. These are most likely to contain bugs because the complexity makes them harder to understand.

## Slide 39: Metrics assumptions
A software property can be measured.
The relationship exists between what we can measure and what we want to know. We can only measure internal attributes but are often more interested in external software attributes.
This relationship has been formalised and validated.
It may be difficult to relate what can be measured to desirable external quality attributes.

## Slide 40: Relationships between internal and external software

## Slide 41: Problems with measurement in industry
It is impossible to quantify the return on investment of introducing an organizational metrics program.
There are no standards for software metrics or standardized processes for measurement and analysis.
In many companies, software processes are not standardized and are poorly defined and controlled.
Most work on software measurement has focused on code-based metrics and plan-driven development processes. However, more and more software is now developed by configuring ERP systems or COTS.
Introducing measurement adds additional overhead to processes.

## Slide 42: Product metrics
A quality metric should be a predictor of product quality.
Classes of product metric
  Dynamic metrics which are collected by measurements made of a program in execution;
  Static metrics which are collected by measurements made of the system representations;
  Dynamic metrics help assess efficiency and reliability
  Static metrics help assess complexity, understandability and maintainability.

## Slide 43: Dynamic and static metrics
Dynamic metrics are closely related to software quality attributes
  It is relatively easy to measure the response time of a system (performance attribute) or the number of failures (reliability attribute).
Static metrics have an indirect relationship with quality attributes
  You need to try and derive a relationship between these metrics and properties such as complexity, understandability and maintainability.

## Slide 44: Static software product metrics
Software metric | Description
Fan-in/Fan-out | Fan-in is a measure of the number of functions or methods that call another function or method (say X). Fan-out is the number of functions that are called by function X. A high value for fan-in means that X is tightly coupled to the rest of the design and changes to X will have extensive knock-on effects. A high value for fan-out suggests that the overall complexity of X may be high because of the complexity of the control logic needed to coordinate the called components.
Length of code | This is a measure of the size of a program. Generally, the larger the size of the code of a component, the more complex and error-prone that component is likely to be. Length of code has been shown to be one of the most reliable metrics for predicting error-proneness in components.

## Slide 45: Static software product metrics
Software metric | Description
Cyclomatic complexity | This is a measure of the control complexity of a program. This control complexity may be related to program understandability. I discuss cyclomatic complexity in Chapter 8.
Length of identifiers | This is a measure of the average length of identifiers (names for variables, classes, methods, etc.) in a program. The longer the identifiers, the more likely they are to be meaningful and hence the more understandable the program.
Depth of conditional nesting | This is a measure of the depth of nesting of if-statements in a program. Deeply nested if-statements are hard to understand and potentially error-prone.
Fog index | This is a measure of the average length of words and sentences in documents. The higher the value of a document’s Fog index, the more difficult the document is to understand.

## Slide 46: The CK object-oriented metrics suite
Object-oriented metric | Description
Weighted methods per class (WMC) | This is the number of methods in each class, weighted by the complexity of each method. Therefore, a simple method may have a complexity of 1, and a large and complex method a much higher value. The larger the value for this metric, the more complex the object class. Complex objects are more likely to be difficult to understand. They may not be logically cohesive, so cannot be reused effectively as superclasses in an inheritance tree.
Depth of inheritance tree (DIT) | This represents the number of discrete levels in the inheritance tree where subclasses inherit attributes and operations (methods) from superclasses. The deeper the inheritance tree, the more complex the design. Many object classes may have to be understood to understand the object classes at the leaves of the tree.
Number of children (NOC) | This is a measure of the number of immediate subclasses in a class. It measures the breadth of a class hierarchy, whereas DIT measures its depth. A high value for NOC may indicate greater reuse. It may mean that more effort should be made in validating base classes because of the number of subclasses that depend on them.

## Slide 47: The CK object-oriented metrics suite
Object-oriented metric | Description
Coupling between object classes (CBO) | Classes are coupled when methods in one class use methods or instance variables defined in a different class. CBO is a measure of how much coupling exists. A high value for CBO means that classes are highly dependent, and therefore it is more likely that changing one class will affect other classes in the program.
Response for a class (RFC) | RFC is a measure of the number of methods that could potentially be executed in response to a message received by an object of that class. Again, RFC is related to complexity. The higher the value for RFC, the more complex a class and hence the more likely it is that it will include errors.
Lack of cohesion in methods (LCOM) | LCOM is calculated by considering pairs of methods in a class. LCOM is the difference between the number of method pairs without shared attributes and the number of method pairs with shared attributes. The value of this metric has been widely debated and it exists in several variations. It is not clear if it really adds any additional, useful information over and above that provided by other metrics.

## Slide 48: Software component analysis
System component can be analyzed separately using a range of metrics.
The values of these metrics may then compared for different components and, perhaps, with historical measurement data collected on previous projects.
Anomalous measurements, which deviate significantly from the norm, may imply that there are problems with the quality of these components.

## Slide 49: The process of product measurement

## Slide 50: Measurement surprises
Reducing the number of faults in a program leads to an increased number of help desk calls
  The program is now thought of as more reliable and so has a wider more diverse market. The percentage of users who call the help desk may have decreased but the total may increase;
  A more reliable system is used in a different way from a system where users work around the faults. This leads to more help desk calls.

## Slide 51: Key points
Reviews of the software process deliverables involve a team of people who check that quality standards are being followed.
In a program inspection or peer review, a small team systematically checks the code. They read the code in detail and look for possible errors and omissions
Software measurement can be used to gather data about software and software processes.
Product quality metrics are particularly useful for highlighting anomalous components that may have quality problems.

## Slide 52: Chapter 25 – Configuration Management
Lecture 1

## Slide 53: Topics covered
Change management
Version management
System building
Release management

## Slide 54: Configuration management
Because software changes frequently, systems, can be thought of as a set of versions, each of which has to be maintained and managed.
Versions implement proposals for change, corrections of faults, and adaptations for different hardware and operating systems.
Configuration management (CM) is concerned with the policies, processes and tools for managing changing software systems. You need CM because it is easy to lose track of what changes and component versions have been incorporated into each system version.

## Slide 55: CM activities
Change management
  Keeping track of requests for changes to the software from customers and developers, working out the costs and impact of changes, and deciding the changes should be implemented.
Version management
  Keeping track of the multiple versions of system components and ensuring that changes made to components by different developers do not interfere with each other.
System building
  The process of assembling program components, data and libraries, then compiling these to create an executable system.
Release management
  Preparing software for external release and keeping track of the system versions that have been released for customer use.

## Slide 56: Configuration management activities

## Slide 57: CM terminology
Term | Explanation
Configuration item or software configuration item (SCI) | Anything associated with a software project (design, code, test data, document, etc.) that has been placed under configuration control. There are often different versions of a configuration item. Configuration items have a unique name.
Configuration control | The process of ensuring that versions of systems and components are recorded and maintained so that changes are managed and all versions of components are identified and stored for the lifetime of the system.
Version | An instance of a configuration item that differs, in some way, from other instances of that item. Versions always have a unique identifier, which is often composed of the configuration item name plus a version number.
Baseline | A baseline is a collection of component versions that make up a system. Baselines are controlled, which means that the versions of the components making up the system cannot be changed. This means that it should always be possible to recreate a baseline from its constituent components.
Codeline | A codeline is a set of versions of a software component and other configuration items on which that component depends.

## Slide 58: CM terminology
Term | Explanation
Mainline | A sequence of baselines representing different versions of a system.
Release | A version of a system that has been released to customers (or other users in an organization) for use.
Workspace | A private work area where software can be modified without affecting other developers who may be using or modifying that software.
Branching | The creation of a new codeline from a version in an existing codeline. The new codeline and the existing codeline may then develop independently.
Merging | The creation of a new version of a software component by merging separate versions in different codelines. These codelines may have been created by a previous branch of one of the codelines involved.
System building | The creation of an executable system version by compiling and linking the appropriate versions of the components and libraries making up the system.

## Slide 59: Change management
Organizational needs and requirements change during the lifetime of a system, bugs have to be repaired and systems have to adapt to changes in their environment.
Change management is intended to ensure that system evolution is a managed process and that priority is given to the most urgent and cost-effective changes.
The change management process is concerned with analyzing the costs and benefits of proposed changes, approving those changes that are worthwhile and tracking which components in the system have been changed.

## Slide 60: The change management process

## Slide 61: A partially completed change request form (a)
Change Request Form
Project: SICSA/AppProcessing Number: 23/02
Change requester: I. Sommerville Date: 20/01/09
Requested change: The status of applicants (rejected, accepted, etc.) should be shown visually in the displayed list of applicants.
Change analyzer: R. Looek Analysis date: 25/01/09
Components affected: ApplicantListDisplay, StatusUpdater
Associated components: StudentDatabase

## Slide 62: A partially completed change request form (b)
Change Request Form
Change assessment: Relatively simple to implement by changing the display color according to status. A table must be added to relate status to colors. No changes to associated components are required.
Change priority: Medium
Change implementation:
Estimated effort: 2 hours
Date to SGA app. team: 28/01/09 CCB decision date: 30/01/09
Decision: Accept change. Change to be implemented in Release 1.2
Change implementor: Date of change:
Date submitted to QA: QA decision:
Date submitted to CM:
Comments:

## Slide 63: Factors in change analysis
The consequences of not making the change
The benefits of the change
The number of users affected by the change
The costs of making the change
The product release cycle

## Slide 64: Change management and agile methods
In some agile methods, customers are directly involved in change management.
The propose a change to the requirements and work with the team to assess its impact and decide whether the change should take priority over the features planned for the next increment of the system.
Changes to improve the software improvement are decided by the programmers working on the system.
Refactoring, where the software is continually improved, is not seen as an overhead but as a necessary part of the development process.

## Slide 65: Derivation history
// SICSA project (XEP 6087)
//
// APP-SYSTEM/AUTH/RBAC/USER_ROLE
//
// Object: currentRole
// Author: R. Looek
// Creation date: 13/11/2009
//
// © St Andrews University 2009
//
// Modification history
// Version Modifier Date Change Reason
// 1.0 J. Jones 11/11/2009 Add header Submitted to CM
// 1.1 R. Looek 13/11/2009 New field Change req. R07/02

## Slide 66: Version management
Version management (VM) is the process of keeping track of different versions of software components or configuration items and the systems in which these components are used.
It also involves ensuring that changes made by different developers to these versions do not interfere with each other.
Therefore version management can be thought of as the process of managing codelines and baselines.

## Slide 67: Codelines and baselines
A codeline is a sequence of versions of source code with later versions in the sequence derived from earlier versions.
Codelines normally apply to components of systems so that there are different versions of each component.
A baseline is a definition of a specific system.
The baseline therefore specifies the component versions that are included in the system plus a specification of the libraries used, configuration files, etc.

## Slide 68: Codelines and baselines

## Slide 69: Baselines
Baselines may be specified using a configuration language, which allows you to define what components are included in a version of a particular system.
Baselines are important because you often have to recreate a specific version of a complete system.
  For example, a product line may be instantiated so that there are individual system versions for different customers. You may have to recreate the version delivered to a specific customer if, for example, that customer reports bugs in their system that have to be repaired.

## Slide 70: Version management systems
Version and release identification
  Managed versions are assigned identifiers when they are submitted to the system.
Storage management
  To reduce the storage space required by multiple versions of components that differ only slightly, version management systems usually provide storage management facilities.
Change history recording
  All of the changes made to the code of a system or component are recorded and listed.

## Slide 71: Version management systems
Independent development
  The version management system keeps track of components that have been checked out for editing and ensures that changes made to a component by different developers do not interfere.
Project support
  A version management system may support the development of several projects, which share components.

## Slide 72: Storage management using deltas

## Slide 73: Check-in and check-out from a version repository

## Slide 74: Codeline branches
Rather than a linear sequence of versions that reflect changes to the component over time, there may be several independent sequences.
  This is normal in system development, where different developers work independently on different versions of the source code and so change it in different ways.
At some stage, it may be necessary to merge codeline branches to create a new version of a component that includes all changes that have been made.
  If the changes made involve different parts of the code, the component versions may be merged automatically by combining the deltas that apply to the code.

## Slide 75: Branching and merging

## Slide 76: Key points
Configuration management is the management of an evolving software system. When maintaining a system, a CM team is put in place to ensure that changes are incorporated into the system in a controlled way and that records are maintained with details of the changes that have been implemented.
The main configuration management processes are change management, version management, system building and release management.
Change management involves assessing proposals for changes from system customers and other stakeholders and deciding if it is cost-effective to implement these in a new version of a system.
Version management involves keeping track of the different versions of software components as changes are made to them.

## Slide 77: Chapter 25 – Configuration Management
Lecture 2

## Slide 78: System building
System building is the process of creating a complete, executable system by compiling and linking the system components, external libraries, configuration files, etc.
System building tools and version management tools must communicate as the build process involves checking out component versions from the repository managed by the version management system.
The configuration description used to identify a baseline is also used by the system building tool.

## Slide 79: Build platforms
The development system, which includes development tools such as compilers, source code editors, etc.
  Developers check out code from the version management system into a private workspace before making changes to the system.
The build server, which is used to build definitive, executable versions of the system.
  Developers check-in code to the version management system before it is built. The system build may rely on external libraries that are not included in the version management system.
The target environment, which is the platform on which the system executes.

## Slide 80: Development, build, and target platforms

## Slide 81: System building

## Slide 82: Build system functionality
Build script generation
Version management system integration
Minimal re-compilation
Executable system creation
Test automation
Reporting
Documentation generation

## Slide 83: Minimizing recompilation
Tools to support system building are usually designed to minimize the amount of compilation that is required.
They do this by checking if a compiled version of a component is available. If so, there is no need to recompile that component.
A unique signature identifies each source and object code version and is changed when the source code is edited.
By comparing the signatures on the source and object code files, it is possible to decide if the source code was used to generate the object code component.

## Slide 84: File identification
Modification timestamps
  The signature on the source code file is the time and date when that file was modified. If the source code file of a component has been modified after the related object code file, then the system assumes that recompilation to create a new object code file is necessary.
Source code checksums
  The signature on the source code file is a checksum calculated from data in the file. A checksum function calculates a unique number using the source text as input. If you change the source code (even by 1 character), this will generate a different checksum. You can therefore be confident that source code files with different checksums are actually different.

## Slide 85: Timestamps vs checksums
Timestamps
  Because source and object files are linked by name rather than an explicit source file signature, it is not usually possible to build different versions of a source code component into the same directory at the same time, as these would generate object files with the same name.
Checksums
  When you recompile a component, it does not overwrite the object code, as would normally be the case when the timestamp is used. Rather, it generates a new object code file and tags it with the source code signature. Parallel compilation is possible and different versions of a component may be compiled at the same time.

## Slide 86: Agile building
Check out the mainline system from the version management system into the developer’s private workspace.
Build the system and run automated tests to ensure that the built system passes all tests. If not, the build is broken and you should inform whoever checked in the last baseline system. They are responsible for repairing the problem.
Make the changes to the system components.
Build the system in the private workspace and rerun system tests. If the tests fail, continue editing.

## Slide 87: Agile building
Once the system has passed its tests, check it into the build system but do not commit it as a new system baseline.
Build the system on the build server and run the tests. You need to do this in case others have modified components since you checked out the system. If this is the case, check out the components that have failed and edit these so that tests pass on your private workspace.
If the system passes its tests on the build system, then commit the changes you have made as a new baseline in the system mainline.

## Slide 88: Continuous integration

## Slide 89: Daily building
The development organization sets a delivery time (say 2 p.m.) for system components.
  If developers have new versions of the components that they are writing, they must deliver them by that time.
  A new version of the system is built from these components by compiling and linking them to form a complete system.
  This system is then delivered to the testing team, which carries out a set of predefined system tests
  Faults that are discovered during system testing are documented and returned to the system developers. They repair these faults in a subsequent version of the component.

## Slide 90: Release management
A system release is a version of a software system that is distributed to customers.
For mass market software, it is usually possible to identify two types of release: major releases which deliver significant new functionality, and minor releases, which repair bugs and fix customer problems that have been reported.
For custom software or software product lines, releases of the system may have to be produced for each customer and individual customers may be running several different releases of the system at the same time.

## Slide 91: Release tracking
In the event of a problem, it may be necessary to reproduce exactly the software that has been delivered to a particular customer.
When a system release is produced, it must be documented to ensure that it can be re-created exactly in the future.
This is particularly important for customized, long-lifetime embedded systems, such as those that control complex machines.
  Customers may use a single release of these systems for many years and may require specific changes to a particular software system long after its original release date.

## Slide 92: Release reproduction
To document a release, you have to record the specific versions of the source code components that were used to create the executable code.
You must keep copies of the source code files, corresponding executables and all data and configuration files.
You should also record the versions of the operating system, libraries, compilers and other tools used to build the software.

## Slide 93: Release planning
As well as the technical work involved in creating a release distribution, advertising and publicity material have to be prepared and marketing strategies put in place to convince customers to buy the new release of the system.
Release timing
  If releases are too frequent or require hardware upgrades, customers may not move to the new release, especially if they have to pay for it.
  If system releases are too infrequent, market share may be lost as customers move to alternative systems.

## Slide 94: Release components
As well as the the executable code of the system, a release may also include:
  configuration files defining how the release should be configured for particular installations;
  data files, such as files of error messages, that are needed for successful system operation;
  an installation program that is used to help install the system on target hardware;
  electronic and paper documentation describing the system;
  packaging and associated publicity that have been designed for that release.

## Slide 95: Factors influencing system release planning
Factor | Description
Technical quality of the system | If serious system faults are reported which affect the way in which many customers use the system, it may be necessary to issue a fault repair release. Minor system faults may be repaired by issuing patches (usually distributed over the Internet) that can be applied to the current release of the system.
Platform changes | You may have to create a new release of a software application when a new version of the operating system platform is released.
Lehman’s fifth law (see Chapter 9) | This ‘law’ suggests that if you add a lot of new functionality to a system; you will also introduce bugs that will limit the amount of functionality that may be included in the next release. Therefore, a system release with significant new functionality may have to be followed by a release that focuses on repairing problems and improving performance.

## Slide 96: Factors influencing system release planning
Factor | Description
Competition | For mass-market software, a new system release may be necessary because a competing product has introduced new features and market share may be lost if these are not provided to existing customers.
Marketing requirements | The marketing department of an organization may have made a commitment for releases to be available at a particular date.
Customer change proposals | For custom systems, customers may have made and paid for a specific set of system change proposals, and they expect a system release as soon as these have been implemented.

## Slide 97: Key points
System building is the process of assembling system components into an executable program to run on a target computer system.
Software should be frequently rebuilt and tested immediately after a new version has been built. This makes it easier to detect bugs and problems that have been introduced since the last build.
System releases include executable code, data files, configuration files and documentation. Release management involves making decisions on system release dates, preparing all information for distribution and documenting each system release.