## Slide 1: Modern Systems Analysis and Design Third Edition
Chapter 5
Identifying and Selecting Systems Development Projects
5.<number>
Notes: <number>

## Slide 2: Identifying and Selecting IS Development Projects
Sources of projects
  Management and business units – for replacing or extending an existing system to gain needed information or to provide new service to customers
  Managers who want to make a system more efficient or less costly or to move to new operating environment
  Formal planning groups – identifies projects for improvement to help organization objectives
Project Identification and Selection consists of:
  Identifying potential development projects
  Classifying and ranking projects
  Selecting projects for development
5.<number>
Notes: <number>

## Slide 3: Identifying Potential Development Projects
Projects are identified by
  Top management – either CEO of small or medium-sized organization or senior executives of large organizations
  Steering committee – composed of cross section of managers
  User departments – head or committee of requesting departments
  Development group or senior IS staff
Top-Down Identification
  Senior management or steering committee
  Focus is on broader needs of organization
Bottom-up Identification
  Functional manager, Business unit or IS development group
  Designed for a particular business need and don’t reflect overall goals of the organization
5.<number>
Notes: <number>

## Slide 4
Identifying Potential Development Projects
Top Management
  Greater strategic focus, largest project size, longest project duration
Steering Committee
  Cross-functional focus, greater organizational change, formal cost-benefit analysis, larger and riskier projects
User Department
  Narrower non-strategic focus, faster development, fewer users and business functions
Development group
  Fewer development delays, less concern on cost-benefit analysis

## Slide 5: Classifying and Ranking IS Development Projects
Classifying and Ranking IS Development Projects
  Focuses on assessing the relative merit of potential projects
  Can be performed by top managers, steering committee, business units, or IS development groups
  Criteria for assigning merit may vary and one or more than one criteria may be used
  Value chain analysis is often used
    Method to analyze an organization’s activities for making products and/or services to determine where value is added and costs are incurred
    First understand each activity, function, and process where value is or should be added
    Next determine the costs within each of these areas.
5.<number>
Notes: <number>

## Slide 6
Classifying and Ranking IS Development Projects
Value Chain Analysis
  Extent to which activities add value and costs when developing products and/or services
Strategic Alignment
  Extent to which project is seen as helping the organization achieve its objectives and goals
Potential Benefits
  Extent to which project is seen as improving profits, customer service and duration of these benefits
Resource Availability
  Amount and type of resources the project requires and their availability
Project Size/Duration
  Number of persons and length of time needed to complete project

## Slide 7: Selecting IS Development Projects
Selecting IS Development Projects
  Actual selection of projects for further development
  Process of considering short and long-term projects
  Projects most likely to achieve business objectives are selected
  Is very important and ongoing activity as business conditions change over time changing the importance of any single project
  Decision requires consideration of:
    Perceived and real needs
    Potential and ongoing projects
    Current organizational environment
    Existing and available resources
    Evaluation criteria
5.<number>
Notes: <number>

## Slide 8: Selecting IS Development Projects
  Outcomes
    Project Acceptance
    Project Rejection
    Delay
    Refocus
    End-User Development
    Proof of Concept
5.<number>
Notes: <number>

## Slide 9: Identifying and Selecting IS Development Projects
Deliverables and Outcomes
  Primary Deliverable
    Schedule of specific IS development projects
  Outcomes
    Assurance that careful consideration was given to project selection
    Clear understanding of project’s relation to organizational objectives
  Incremental commitment
    A strategy in systems analysis and design in which the project is reviewed after each phase and continuation of project is re justified in each of these reviews
5.<number>
Notes: <number>

## Slide 10: Corporate and Information Systems Planning
Need for planning
  Improperly planned projects result in systems that cannot be shared across an organization
  As business processes change, lack of integration will hamper strategy and business process changes
Corporate Strategic Planning
  Process of developing and refining models of the current and future enterprise as well as a transition strategy
  Planning results in several outcomes
    Mission Statement
    Objective Statement
    Competitive Strategy
5.<number>
Notes: <number>

## Slide 11: Corporate and Information Systems Planning
Corporate Strategic Planning
  Mission Statement
    A statement that makes it clear what business a company is in
  Objective Statement
    A series of statements that express an organization’s qualitative and quantitative goals for reaching a desired future position
    Objectives are critical success factors
  Competitive Strategy
    The method by which an organization attempts to achieve its mission and objectives
5.<number>
Notes: <number>

## Slide 12: Corporate and Information Systems Planning
Information Systems Planning (ISP)
  An orderly means of assessing the information needs of an organization and defining the systems, databases and technologies that will best satisfy those needs
  Three key activities:
    Describe the Current Situation
    Describe the Target (or Future) Situation
    Develop a Transition Plan and Strategy
5.<number>
Notes: <number>

## Slide 13: Corporate and Information Systems Planning
Information Systems Planning
1. Describing the Current Situation
  Top-down Planning
    Generic methodology that attempts to gain a broad understanding of the information system needs of the entire organization
  Bottom-up Planning
    Generic methodology that identifies and defines IS development projects based upon solving operational business problems or taking advantage of some business opportunities
5.<number>
Notes: <number>

## Slide 14: Corporate and Information Systems Planning
Information Systems Planning
1. Describing the Current Situation (Continued)
  Planning team is chartered to model existing situation
  Identification of Organizational:
    Locations
    Units
    Functions
    Processes
    Data
    Information Systems
5.<number>
Notes: <number>

## Slide 15: Corporate and Information Systems Planning
Information Systems Planning
1. Describing the Current Situation (Continued)
  Matrices are developed to cross-reference units
    Location-to-Function
    Location-to-Unit
    Unit-to-Function
    Function-to-Objective
    Function-to-Process
    Function-to-Data Entity
    Process-to-Data Entity
    Process-to-Information System
    Data Entity-to-Information System
    Information System-to-Objective
5.<number>
Notes: <number>

## Slide 16: Corporate and Information Systems Planning
Information Systems Planning
2. Describing the Target Situation
  Update list of organizational locations, functions, etc. to reflect desired locations, functions, etc.
  Matrices are updated to reflect future states
  Planners focus on differences between current lists and matrices and future lists and matrices
3. Developing a Transition Strategy and Plans
  Broad, comprehensive document that looks at both short and long-term organizational development needs
  Consists of a series of projects
5.<number>
Notes: <number>

## Slide 17: Electronic Commerce Applications
Development process for Internet projects is no different than other projects
Special issues need to be taken into account
Electronic Commerce (EC)
  Internet based communication designed to support business activities
5.<number>
Notes: <number>

## Slide 18: Internet Development
Internet
  Worldwide network of networks used for electronic commerce
Intranet
  Internet-based communication to support business activities within a single organization
Extranet
  Internet-based communication to support business-to-business activities
5.<number>
Notes: <number>

## Slide 19: Internet Development
Electronic Data Interchange (EDI)
  The use of telecommunications technologies to transfer business documents directly between organizations
Internet vs. Intranet/Extranet Apps
  Intranet/Extranet – Developer knows how application will be run and used
  Internet – Developer faces various unknowns
5.<number>
Notes: <number>