## Slide 1: Modern Systems Analysis and Design Third Edition
Chapter 5
Identifying and Selecting Systems Development Projects
5.1

## Slide 2: Identifying and Selecting IS Development Projects
Sources of projects
  Management and business units – for replacing or extending an existing system to gain needed information or to provide new service to customers
  Managers who want to make a system more efficient or less costly or to move to new operating environment
  Formal planning groups – identifies projects for improvement to help organization objectives
Project Identification and Selection consists of:
  Identifying potential development projects
  Classifying and ranking projects
  Selecting projects for development
5.2

## Slide 3: Identifying Potential Development Projects
Projects are identified by
  Top management
  Steering committee
  User departments
  Development group or senior IS staff
5.3

## Slide 4
Identifying Potential Development Projects
Top Management
  Greater strategic focus, largest project size, longest project duration
Steering Committee
  greater organizational change, formal cost-benefit analysis, larger and riskier projects
User Department
  faster development, fewer users and business functions
Development group
  Fewer development delays, less concern on cost-benefit analysis

## Slide 5: Classifying and Ranking IS Development Projects
Classifying and Ranking IS Development Projects
  Focuses on assessing the relative merit of potential projects
  Can be performed by top managers, steering committee, business units, or IS development groups
  Criteria for assigning merit may vary and one or more than one criteria may be used
5.5

## Slide 6
Classifying and Ranking IS Development Projects
Value Chain Analysis
  Extent to which activities add value and costs when developing products and/or services
Strategic Alignment
  Extent to which project is seen as helping the organization achieve its objectives and goals
Potential Benefits
  Extent to which project is seen as improving profits, customer service and duration of these benefits
Resource Availability
  Amount and type of resources the project requires and their availability
Project Size/Duration
  Number of persons and length of time needed to complete project

## Slide 7: Selecting IS Development Projects
Selecting IS Development Projects
  Actual selection of projects for further development
  Process of considering short and long-term projects
  Projects most likely to achieve business objectives are selected
  Decision requires consideration of:
    Perceived and real needs
    Potential and ongoing projects
    Current organizational environment
    Existing and available resources
    Evaluation criteria
5.7

## Slide 8: Selecting IS Development Projects
  Outcomes
    Project Acceptance
    Project Rejection
    Delay
    Refocus
    End-User Development
5.8

## Slide 9: Identifying and Selecting IS Development Projects
Deliverables and Outcomes
  Primary Deliverable
    Schedule of specific IS development projects
  Outcomes
    Assurance that careful consideration was given to project selection
    Clear understanding of project’s relation to organizational objectives
5.9

## Slide 10: Corporate and Information Systems Planning
Need for planning
  Improperly planned projects result in systems that cannot be shared across an organization
  As business processes change, lack of integration will hamper strategy and business process changes
Corporate Strategic Planning
  Process of developing and refining models of the current and future enterprise as well as a transition strategy
  Planning results in several outcomes
    Mission Statement
    Objective Statement
    Competitive Strategy
5.10

## Slide 11: Corporate and Information Systems Planning
Corporate Strategic Planning
  Mission Statement
    A statement that makes it clear what business a company is in
  Objective Statement
    A series of statements that express an organization’s qualitative and quantitative goals for reaching a desired future position
    Objectives are critical success factors
  Competitive Strategy
    The method by which an organization attempts to achieve its mission and objectives
5.11