## Slide 1: Modern Systems Analysis and Design Third Edition
Chapter 6
Initiating and Planning Systems Development Projects
6.<number>
Notes: <number>

## Slide 2: Initiating and Planning System Development Projects
Project Initiation
  Establishment of project team
  Development of relationship with customer
  Project Initiation Plan
  Establishment of Management Procedures
  Establishment of Project Workbook and Project Management Environment
Project Planning
  Defining clear, discrete activities and the work needed to complete each activity
6.<number>
Notes: <number>

## Slide 3: Initiating and Planning System Development Projects
Deliverables and Outcomes
  Baseline Project Plan (BPP)
    Scope
    Benefits
    Costs
    Risks
    Resources
  Statement of Work (SOW)
    Describes deliverables
    Outlines work needed to be performed
6.<number>
Notes: <number>

## Slide 4: Assessing Project Feasibility
Six Categories
  Economic
  Technical
  Operational
  Schedule
  Legal and contractual
  Political
6.<number>
Notes: <number>

## Slide 5: Assessing Economic Feasibility
Cost – Benefit Analysis
Determine Benefits
  Tangible Benefits
    Can be measured easily
      Examples
        Cost reduction and avoidance
        Error reduction
        Increased flexibility
        Increased speed of activity
        Improved management planning and control
        Opening new markets and increasing sales opportunities
6.<number>
Notes: <number>

## Slide 6: Assessing Economic Feasibility
  Intangible Benefits
    Cannot be measured easily
    Examples
      Increased employee morale
      Competitive necessity
      More timely information
      Promotion of organizational learning and understanding
Determine Costs
  Tangible Costs
    Can easily be measured in dollars
      Example: Hardware
  Intangible Costs
    Cannot be easily measured in dollars
    Examples:
      Loss of customer goodwill
      Loss of employee morale
6.<number>
Notes: <number>

## Slide 7: Assessing Economic Feasibility
  One-Time Costs
    Associated with project startup, initiation and development
    Includes
      System Development
      New hardware and software purchases
      User training
      Site preparation
      Data or system conversion
6.<number>
Notes: <number>

## Slide 8: Assessing Economic Feasibility
  Recurring Costs
    Associated with ongoing use of the system
    Includes:
      Application software maintenance
      Incremental data storage expense
      New software and hardware releases
      Consumable supplies
      Incremental communications
  Time value of money (TVM)
    The process of comparing present cash outlays to future expected returns
6.<number>
Notes: <number>

## Slide 9: Assessing Technical Feasibility
Technical Feasibility
    Assessment of the development organization’s ability to construct a proposed system
    Project risk can be assessed based upon:
      Project size
      Project structure
      Development group’s experience with the application
      User group’s experience with development projects and the application area
6.<number>
Notes: <number>

## Slide 10: Assessing Other Project Feasibility Concerns
Operational Feasibility
  Assessment of how a proposed system solves business problems or takes advantage of opportunities
Schedule Feasibility
  Assessment of time frame and project completion dates with respect to organization constraints for affecting change
Legal and Contractual Feasibility
  Assessment of legal and contractual ramifications of new system
Political Feasibility
  Assessment of key stakeholders in organization’s view toward proposed system
6.<number>
Notes: <number>

## Slide 11: Building the Baseline Project Plan
Objectives
  Assures that customer and development group have a complete understanding of the proposed system and requirements
  Provides sponsoring organization with a clear idea of scope, benefits and duration of project
Four Sections
  Introduction
  System Description
  Feasibility Assessment
  Management Issues
6.<number>
Notes: <number>

## Slide 12: Building the Baseline Project Plan
Introduction
  Brief overview
  Recommended course of action
  Project scope defined
    Units affected
    Who inside and outside the organization would be involved
    Interaction with other systems
    Range of system capabilities
System Description
  Outline of possible alternative solutions
  Narrative format
6.<number>
Notes: <number>

## Slide 13: Building the Baseline Project Plan
Feasibility Assessment
  Project costs and benefits
  Technical difficulties
  High-level project schedules
Management Issues
  Outlines concerns that management may have about the project
  Team composition
  Communication plan
Objectives
  Assure conformity to organizational standards
  All parties agree to continue with project
6.<number>
Notes: <number>

## Slide 14: Reviewing the Baseline Project Plan
Walkthrough
  Peer group review
  Participants
    Coordinator
    Presenter
    User
    Secretary
    Standards Bearer
    Maintenance Oracle
  Activities
    Walkthrough Review Form
    Individuals polled
    Walkthrough Action List
  Advantages
    Assures that review occurs during project
6.<number>
Notes: <number>