## Slide 1: Welcome to CT1315
Project1

## Slide 2: Overview
Why?
  Project Objectives.
How?
  Project work
Teams
Phases

## Slide 3: Project Objectives
This project will cover all skills that taken in other courses
Prepare the students’ for next projects.
Improve the students’ skills in project documentation.
Enhance the teamwork objectives and skills between the students.

## Slide 4
What?

## Slide 5: Software Requirements
MS Office Visio 2010.
https://www.gliffy.com/go/html5/launch?app=1b5094b0-6042-11e2-bcfd-0800200c9a66

## Slide 6
How?

## Slide 7: Tutorial sessions
Explain project phase
Phase discussion and problems’ solutions
Phase Presentation
Session
Session
General topics
Project

## Slide 8: How the project works
Team work of (2 or 3) members .
Each team should collaboratively work to produce a complete software system with the documentation.
Team members will be graded on their individual effort within their specific role, as well as the efforts they put in reviewing their peers work.

## Slide 9: Phases
Proposal
Requirement Gathering
System analyzing
Designing
Implementation
Final report

## Slide 10: Time Line
Phase # | Due Date
Phase#1: Proposal | Draft: 22 Oct Final : 29 Oct
Phase#2: SRS | Draft: 2 Nov Final: 7 Nov
Phase#3: System analysis | 12 Nov
Phase#4: Interface design | Draft: 19 Nov Final: 26 Dec
Final Documentation | 7 Dec

## Slide 11: Main Contents of Proposal
Introduction
The problem
The Solution
Project Goals and Objectives
  Goal
  objectives
Project scope
Hardware and Software
  Software Tools
  Hardware Tools

## Slide 12: Introduction
Provides some background of the project .
Helps the readers to understand the problem by writing it in clear manner.
At the end, mention your solution to that problem explicitly or implicitly.

## Slide 13: The Problem
The Problem is a question, issue, or situation, which needs to be answered or resolved.
Write the problem in specific terms.
If there is a contract between you and the client you will include it in appendix part and refer to it.

## Slide 14: Project Goals and objectives
Goals and objectives are statements that describe what the project will accomplish, or the business value the project will achieve.
Goals are high level statements that provide overall context for what the project is trying to achieve, and should align to business goals.
Objectives are lower level statements that describe the specific, tangible products and deliverables that the project will deliver.

## Slide 15
The objective should be written at a lower level, so that it can be evaluated at the conclusion of a project to see whether it was achieved or not.
Goal statements are designed to be vague. Objectives should not be vague.
A well-worded objective will be Specific, Measurable, Attainable/Achievable, Realistic and Time-bound

## Slide 16: The Solution/ Approach
What is the solution proposed for the problem?
What steps are necessary to implement this solution?
Specify what technologies will be used, and why you think they are appropriate.

## Slide 17: Project Scope
Project scope is the boundary of the project.
It not only defines what you are doing, but it sets the boundaries on what the team will not be doing.
Scope answers How much is your project going to contain?

## Slide 18: Hardware and Software Tools
You should provide details of the hardware and software tools you will require for completing this project.