## Slide 1: A Systems View of Project Management
Chapter#1 _Extended

## Slide 2: Projects Cannot Be Run in Isolation
Projects must operate in a broad organizational environment
Project manager need to consider projects within the organization context
Project managers need to use systems thinking:
  A system is a set of interacting components working with an environment to fulfill some purpose
  Taking a holistic view of carrying out projects within the context of the organization
Senior managers must make sure that projects continue to support current business needs

## Slide 3: A Systems View of Project Management
A systems approach is an analytical approach to management and problem solving
Three parts include:
  Systems philosophy: an overall model for thinking about things as systems
  Systems analysis: problem-solving approach that requires:
    defining the scope of the system,
    dividing it into components,
    identifying and evaluating its problems,
    examining alternative solutions, and
    identifying a satisfactory solution
  Systems management: address business, technological, and organizational issues before creating or making changes to systems

## Slide 4: A systems approach
Systems Approach
Systems philosophy
Systems management
Systems Analysis
Business
organization
technology
Structural frame
HR frame
Political frame
Symbol frame
functional
project
matrix

## Slide 5: Three Sphere Model for Systems Management

## Slide 6: Understanding Organizations
Structural frame: Focuses on roles and responsibilities, coordination and control. Organization charts help define this frame.
Human resources frame: Focuses on providing harmony between needs of the organization and needs of people.
Political frame: Assumes organizations are coalitions (alliance) composed of varied individuals and interest groups. Conflict and power are key issues.
Symbolic frame: Focuses on symbols and meanings related to events. how do people dress? how many hours do they work? how do they run meetings?

## Slide 7: Organizational Structures
3 basic organization structures
  Functional: functional managers (vice president) report to the CEO (Chief Executive Officer)
  Project: program managers report to the CEO
  Matrix: middle ground between functional and project structures; personnel often report to two or more bosses; structure can be weak, balanced, or strong matrix

## Slide 8: Functional, Project, and Matrix Organizational Structures

## Slide 9: Organizational Structure Influences on Project