Discussion 1

True or False Questions:

1) Project teams are made up of individuals from various areas and departments within a company

2) Projects are typically ongoing, day-to-day activities that have goods and services as outputs.

3) A typical project stays within functional and organizational boundaries.

4) The special nature of projects relieves project managers from their routine of planning, organizing, motivating, directing, and controlling.

5) A project exists outside of the standard line organization.

6) The initial goal and technical specifications of the project are developed during the planning stage.

7) Client interest in a project is highest during the termination and conceptual phases.

8) A process refers to ongoing, day-to-day activities in which an organization engages while producing goods and services

9) Project management serves as an excellent training ground for future senior executives in most organizations.

10) The stages in a project's development are known as the project life cycle.

11) Detailed budgets, resources and schedules are all developed during the planning stage.

12) Project manager duties include present-oriented and future-oriented tasks, but do not include past-oriented tasks.

13) The risk is highest in the earliest phase of the project life cycle.

14) Making time estimates is an element of project planning.

15) Determining project completion time is an element of project planning.

16) Setting deadlines is an element of project planning.

Multiple-Choice Questions:

17) Which of the following types of activities is more closely associated with projects rather than processes?

A) an activity that is ongoing

B) an activity that is day-to-day

C) an activity that uses existing systems

D) an activity that establishes its own work rules

18) Which of the following is accomplished through project management?

A) A cellular phone company activates a new customer's service.

B) An automotive manufacturer produces a day's quota of vehicles.

C) A software developer creates a new crash-proof operating system.

D) A retailer restocks the shelves after a day of brisk sales.

19) A project typically has:

A) a defined start and end date.

B) a defined start date but no defined end date.

C) no defined start but a defined end date.

D) no defined start or end date.

20) Project members may be from:

A) different departments.

B) other organizational units.

C) one functional area.

D) all of the above.

21) A project that results in "doing the wrong things well" has ignored the:

A) budgetary goal.

B) technical goal.

C) customer satisfaction goal.

D) scheduling goal.

22) Which of these is NOT characteristic of a project?

A) Projects are responsible for the newest and most improved products, services, and organizational processes.

B) Projects are ad hoc endeavors with a clear life cycle.

C) Projects provide a philosophy and strategy for the management of change.

D) Traditional process management functions of planning, organizing, and controlling do not apply to project management.

23) Studies of IT projects reveal that:

A) initial cost estimates are overrun by an average of 15%.

B) over 66% of IT projects were delivered to customers but not used.

C) about 25% of all IT projects become runaways by overshooting budgets and timetables.

D) up to 75% of software projects are cancelled.

24) The man-hours requirement is typically at a peak during the ________ phase of the project life cycle.

A) planning

B) conceptualization

C) execution

D) termination

25) Individual activities and their durations are developed during the ________ phase of the project life cycle.

A) planning

B) conceptualization

C) execution

D) termination

26) The MBA redesign committee presents the results of their five-year project to their Dean. They hope it is not just wishful thinking that they are in the:

A) planning phase.

B) conceptualization phase.

C) execution phase.

D) termination phase.

27) Client interest is typically at its lowest during the:

A) conceptualization phase.

B) planning phase.

C) execution phase.

D) termination phase.

28) The degree of innovation and creativity is typically at its highest during the:

A) conceptualization phase.

B) planning phase.

C) execution phase.

D) termination phase.

29) Which of these factors are essentially complete opposites from an intensity perspective across the project life cycle?

A) Client Interest and Creativity

B) Creativity and Resources

C) Resources and Project Stake

D) Project Stake and Client Interest

30) Which of these factors are essentially complete opposites from an intensity perspective across the project life cycle?

A) Client Interest and Uncertainty

B) Creativity and Resources

C) Uncertainty and Project Stake

D) Project Stake and Client Interest

31) Which of these factors are highly similar from an intensity perspective across the project life cycle?

A) Client Interest and Creativity

B) Creativity and Resources

C) Resources and Project Stake

D) Project Stake and Uncertainty

32) The amount of corporate investment is typically at its lowest in the:

A) conceptualization phase.

B) planning phase.

C) execution phase.

D) termination phase.