CT1413- Project

1st semester 1438/1439

Creating Project:

Company XYZ hired you as project manager for Jama website, which is online shop.

You will start the project on January 15, 2018.

Calendar Setup:

The Human Resources department has issues a list of company holidays for 2018. As project manager, ensure that the project calendar considers these company holidays when scheduling tasks in your project.

| Break | Start: 9/2/2018 | End: 21/2/2018 |
| --- | --- | --- |

Create a calendar for this project to reflect the holidays, weekends and weekdays.

- Create new Standard calendar and name it Jama project

- Add holidays to the calendar.

- Set  the working times  as follow:

  - For all working days (Sun,Mon,Tus,Wed,Thu) there are two periods: From 9:00 a.m. to 12:00 p.m. and from 1:00 a.m. to 4:30 p.m.

  - Set Saturday  as working day from 8:00 a.m. to 12:00 p.m.

  - Set the Friday as a non-working day.

Resources Setup:

4.	Add The following resources to the project:

| Resource Name | Type | Group | Std. Rate |  | Base Calendar |  |
| --- | --- | --- | --- | --- | --- | --- |
| Your Name | Work | Project | $12,000.00/mon |  | Jama project |  |
|  |  | Manager |  |  |  |  |
| Arwa Fahad | Work | Developer |  | $6000.00/mon | Jama project |  |
| Sara Ahmad | Work | Tester |  | $6000.00/mon | Jama project |  |
| Rawan Abdullah | Work | Analyst |  | $8000.00/mon | Jama project |  |

Task Setup:

5.	Add the following tasks to the project

CT1413- Project

1st semester 1438/1439

CT1413- Project

1st semester 1438/1439

CT1413- Project

1st semester 1438/1439

- Take screenshot of network diagram.

- Display the critical path on Gantt chart.