|  |  |
| --- | --- |
| Outcomes | To do list |
| Task sheet view,  Gantt chart and  Network diagram | 1. Create a Task sheet view or WBS Structure with normal durations for all activities )tasks( |
| Gantt chart and  Network diagram with  relationship  (Figures # 4, 5) | 1. Assign predecessors to all project activities (tasks') |
| Resource sheet,  Gantt chart and  network diagram,  resource sheet with  Over allocated  resources Task sheet  (Figures – 6,7,8,9,10) | 1. Enter the resources (both human and material) in the resource sheet and assign them to tasks. |
| Reports  (Figures -- 12, 1) | 1. Get the reports for Project summary, critical tasks. |
|  |  |

* Description Project Idea.
* What problem we solve it in this project or what user require or result of this project.
* Create schedule for time for each phase in your project (figure #14)

**CT1413 Lab 1: Submission of Lab Outcomes**

**1. Use a spare flash drive**

**2. Create a folder named:**

**CT1413\_phase1\_OUTCOMES\_Team\_NUMBER**

**(a note: substitute the word NUMBER in the folder name with the actual**

**number of your team).**

**3. Submit a flash drive with all Required Lab Outcomes (see above) to your**

**instructor by a designated in the course syllabus deadline.**




Figure 1: Team0\_Phase1\_Outcome\_1a: Task Sheet View




Figure 2: – Team0\_Phase11\_Outcome\_1b: Gantt Diagram




Figure 3: Team0\_phase1\_Outcome\_1c: Network Diagram




Figure 4: Team0\_phase1\_Outcome\_2a: Gantt Diagram with relationships




Figure 5: Team0\_Phase1\_Outcome\_2b: Network Diagram with relationships




Figure 6: Team0\_Phase1\_Outcome\_3a.mpp: Resource Sheet




Figure 7: Team0\_Phase1\_Outcome\_3b – Gantt Diagram with Resources Assigned




Figure 8: Team0\_Phase1\_Outcome\_3c: Network Diagram with Resources Assigned



Figure 9: Team0\_Phase1\_Outcome\_3d: Resources sheet with Over allocated resources (Shown in red color or the warning signs on the left of Resource Name column)




Figure 10: Team0\_Phase1\_Outcome\_3e: Task sheet view after leveling the resources




Figure 11: – Team0\_Phase1\_Outcome\_5a: Critical path




Figure 12: Team0\_Phase1\_Outcome\_6a: Project summary Document




Figure 13: Team0\_Phase1\_Outcome\_6b: Critical Tasks Document




Figure 14: Team0\_Phase1\_Final \_Outcome: Final Outcome Table