Project Charter Template

<Project Name>

Company Name

Street Address

City, State Zip Code

Date

Table of Contents

Background Information	2

Organization Structure	2

System Service Request	2

Problem Statement	2

Project Opportunities	3

Project Description	3

Project Scope	4

Project Objectives	4

Project Requirements	4

Project Deliverables	5

Milestone Schedule	5

Summary Budget	5

# Background Information

This provides information about the company which includes the name of the company, address, size and geographical locations. Also, it gives a description of the history of its business and business’s current facilities.

# Organization Structure

Describes the organizational structure of the company, preferably providing a graphical depiction (chart) for the part of the organization you are studying.

# System Service Request

The System Service request form should be included in this section. Please refer to the book page 146 (figure 5-2) to guide you through.

# Problem Statement

The problem statement should be a high-level summary of what issues or problems the project was created to correct.  Typically, it provides the background information and general statements regarding the project’s purpose or justification.

For the past several years the company intranet has been subject to numerous external breaches because of poor information technology (IT) security measures.  These incidents have resulted in approximately $10 million in damages to the company.  The Intranet Security Assurance (ISA) project has been created to address and correct these security issues and prevent further loss due to external IT security breaches.  The project will integrate improved technology solutions with our current platform in order to establish a more robust security infrastructure.

| Project: Name of the project | Project Manager: |  |  |  |
| --- | --- | --- | --- | --- |
| Created by: Project manager | Last Updated by: |  |  |  |
| Date Created: | Date Last updated: |  |  |  |
| Brief Statements of Problems, Opportunities or Direction | Urgency | Visibility | Annual Benefits | Priority or Rank |
| - Outline the problems and opportunities |  |  |  |  |
| - . |  |  |  |  |
| - . |  |  |  |  |

# Project Opportunities

This section describes the purpose and justification of the project in the form of business statement and business objectives.  The business statement should provide the reasoning behind the need for this project as it relates to a function of the business. This section should also include the intended effects of the business case (i.e. cost savings, process improvement, new product development, etc).

The ISA project has been created to increase organizational IT security in order to prevent further financial damages resulting from external security breaches.  The costs associated with the successful design and implementation of these security measures will be recovered as a result of the anticipated reduction in financial damages.

# Project Description

This section provides a high-level description of the project.  This description should not contain too much detail but should provide general information about what the project is, how it will be done, and what it is intended to accomplish.

The ISA project will provide increased security to the company’s IT infrastructure and, more specifically, to the company intranet.  The ISA project will utilize improved technology in the form of security hardware and software in order to prevent external breaches of the company intranet.  All hardware and software will be integrated into the company’s current IT platforms in order to establish increased security while allowing all systems and processes to continue without interruption.

## Project Scope

The preliminary scope statement is a general paragraph which highlights what the project will include, any high-level resource or requirement descriptions, and what will constitute completion of the project.

The ISA project will include the design, testing, and delivery of an improved intranet security system throughout the organization.  All personnel, hardware, and software resources will be managed by the project team.  All project work will be independent of daily and ongoing operations and all required testing will be done in the IT laboratory.  All project funding will be managed by the project manager up to and including the allocated amounts in this document.  Any additional funding requires approval from the project sponsor.  This project will conclude when the final report is submitted within 30 days after the intranet security solution is tested and deployed throughout the organization, all technical documentation is complete and distributed to the appropriate personnel, and a list of future security considerations is complete and submitted to the VP of Technology.

## Project Objectives

Objectives should be SMART: Specific, Measurable, Attainable, Realistic, and Time-bound.  The project manager must be able to track these objectives in order to determine if the project is on the path to success.

The objectives which mutually support the milestones and deliverables for this project have been identified.  In order to achieve success on the ISA project, the following objectives must be met within the designated time and budget allocations:

- Develop security solution methodology to present to the VP of Technology within the next 20 days

- Complete list of required hardware/software which meets budget allocation within the next 25 days

- Create a simulated solution in the IT lab using all purchased hardware and software to test the solution within the next 60 days

- Achieve a simulated solution which allows no security breaches and complete testing within the next 90 days

- Implement the solution across the organization within the next 120 days

## Project Requirements

The project team should develop a list of all high-level project requirements.  These requirements are clear guidelines within which the project must conform and may be a result of input from the project sponsor, customer, or the project team.

This project must meet the following list of requirements in order to achieve success.

- The solution must be tested in the IT lab prior to deployment

- Solution must be implemented without disruption to operations

Additional requirements may be added as necessary, with project sponsor approval, as the project moves forward.

## Project Deliverables

This section should list all of the deliverables that the customer and project sponsor require upon the successful completion of the project.

The following deliverables must be met upon the successful completion of the ISA project.  Any changes to these deliverables must be approved by the project sponsor.

- Fully deployed intranet security solution

- Technical documentation for intranet security solution

- Recommendation list for future security considerations

# Milestone Schedule

This section provides an estimated schedule of all high-level project milestones.  It is understood that this is an estimate and will surely change as the project moves forward and the tasks and milestones and their associated requirements are more clearly defined.

The project Summary Milestone Schedule is presented below.  As requirements are more clearly defined this schedule may be modified.  Any changes will be communicated through project status meetings by the project manager.

| - Summary Milestone Schedule – List key project milestones relative to project start. |  |
| --- | --- |
| - Project Milestone | - Target Date (mm/dd/yyyy) |
| - Project Start | - 01/01/20xx |
| - Complete Solution Design | - 01/21/20xx |
| - Acquire Hardware and Software | - 01/26/20xx |
| - Complete Solution Simulation with New Hardware/Software | - 03/01/20xx |
| - Complete Solution Simulation and Testing | - 04/01/20xx |
| - Deploy Solution | - 05/01/20xx |
| - Project Complete | - 05/15/20xx |

# Summary Budget

The summary budget should contain general cost components and their planned costs.  As the project moves forward these costs may change as all tasks and requirements become clearer.

The following table contains a summary budget based on the planned cost components and estimated costs required for successful completion of the project.

| - Summary Budget – List component project costs |  |
| --- | --- |
| - Project Component | - Component Cost |
| - Personnel Resources | - $110,000 |
| - Hardware | - $45,000 |
| - Software and Licensing | - $75,000 |
| - IT Lab Preparation | - $15,000 |
| Total | - $245,000 |

# Sponsor Acceptance

Approved by the Project Sponsor:

Date:

<Project Sponsor>

<Project Sponsor Title>