## Slide 1
Topic1b: Project Life Cycle

## Slide 2: Phases of Project Life Cycle
1- Concept and feasibility studies
2- Engineering design
3- Procurement
4- Construction
5- Start-up and implementation
6- Operation or utilization

## Slide 3: Concept and feasibility studies (Owner and Consultant)
Initiate the project idea through recognizing a need for the project which could be:
  Satisfying a future demand (e.g. electricity)
  Improving productivity (new machine)
  Increasing income (real estate), or
  Alleviating existing deficiencies, e.g.:
    long waiting time at a road intersection,
    limited office space,
    small warehouse,
    no competition edge-high competition-(manual vs. computerized word processing)

## Slide 4: Concept and feasibility studies (Owner and Consultant)
Identify the possible alternatives and check their feasibility. Feasibility criteria are:
  Technical: approve the alternative that satisfies the technical restrictions,
  Economical: identify the most economical alternative,
  Financial: identify the source and availability of money to finance the alternative.

## Slide 5: Engineering Design (Owner and consultant)
Preparing blue prints (drawings) and specs (specifications) for the project.

## Slide 6: Procurement
It involves contracting with a general contractor and subcontractor and ordering project resources.

## Slide 7: Construction
It converts the blue prints and specs into physical structures.

## Slide 8: Start-up and implementation
It involves testing the functionality of the components and the whole system. (Special attention in refineries and chemical plant)

## Slide 9: Operation and utilization (O&U)
O&U involves the final phase of the project life cycle that will last up to the life of the project.

## Slide 11: Example of a Project Management Process
Planning Phase
  Listing of Activities
  Gross Resource Requirements
  Cost Estimates
  Activity Durations

## Slide 12: Example of a Project Management Process
Scheduling
  Time ordering of Activities
  Resource Requirement at each stage
  Expected completion time of each task

## Slide 13: Example of a Project Management Process
Monitoring & Control
  Reviewing the difference between the schedule & actual performance
  Analysis of the difference
  Correction Measures