## Slide 1: Project Success Factors
<number>
Project management important for success of system development project
2000 Standish Group Study
  Only 28% of system development projects successful
  72% of projects canceled, completed late, completed over budget, and/or limited in functionality
Thus, project requires careful planning, control, and execution
Notes: <number>

## Slide 2: Reasons for Project Failure
<number>
Incomplete or changing requirements
Limited user involvement
Lack of executive support
Lack of technical support
Poor project planning
Unclear objectives
Lack of required resources
Notes: <number>

## Slide 3: Reasons for Project Success
<number>
Clear system requirement definitions
Substantial user involvement
Support from upper management
Thorough and detailed project plans
Realistic work schedules and milestones
Notes: <number>

## Slide 4: Role of the Project Manager
<number>
Project management – organizing and directing people to achieve a planned result within budget and on schedule
Success or failure of project depends on skills of the project manager
  Beginning of project – plan and organize
  During project – monitor and control
Responsibilities are both internal and external
Notes: <number>

## Slide 5: Internal Responsibilities
<number>
Identify project tasks and build a work breakdown structure
Develop the project schedule
Recruit and train team members
Assign team members to tasks
Coordinate activities of team members and subteams
Assess project risks
Monitor and control project deliverables and milestones
Verify the quality of project deliverables
Notes: <number>

## Slide 6: External Responsibilities
<number>
Report the project’s status and progress
Establish good working relationships with those who identify the needed system requirements
  The people who will use the system
Work directly with the client (the project’s sponsor) and other stakeholders
Identify resource needs and obtain resources
Notes: <number>

## Slide 7: Project Management Body of Knowledge (PMBOK)
<number>
Scope management
  Control functions included in system
  Control scope of work done by team
Time management
  Build detailed schedule of all project tasks
  Monitor progress of project against milestones
Cost management
  Calculate initial cost/benefit analysis
  Monitor expenses
Notes: <number>

## Slide 8: Project Management Body of Knowledge (continued)
<number>
Quality management
  Establish quality plan and control activities for each project phase
Human resource management
  Recruit and hire project team members
  Train, motivate, team build
Communications management
  Identify stakeholders and their communications
  Establish team communications
Notes: <number>

## Slide 9: Project Management Body of Knowledge (continued)
<number>
Risk management
  Identify and review risks for failure
  Develop plans to reduce these risks
Procurement management
  Develop requests for proposals (RFPs)
  Evaluate bids, write contracts, monitor performance
Integration management
Notes: <number>

## Slide 10: Project Initiation and the Project Planning Phase
<number>
Driving forces to start project
  Respond to opportunity
  Resolve problem
  Conform to directive
Project initiation comes from
  Long-term IS strategic plan (top-down) prioritized by weighted scoring
  Department managers or process managers (bottom-up)
  Response to outside forces (HIPAA)
Notes: <number>

## Slide 11: Activities of the Project Planning Phase and Their Key Questions
<number>
Notes: <number>

## Slide 12: Defining the Problem
<number>
Review business needs
  Use strategic plan documents
  Consult key users
  Develop list of expected business benefits
Identify expected system capabilities
  Define scope in terms of requirements
Create system scope document
Build proof of concept prototype (we will not do this in MIS 160)
Create context diagram (we will not do this in MIS 160)
Notes: <number>

## Slide 13: Producing the Project Schedule
<number>
Develop work breakdown structure (WBS)
  List of tasks and duration required for project
  Similar to outline for research paper
  WBS is foundation for project schedule
Build a PERT/CPM chart
  Assists in assigning tasks
  Critical path method
  Gantt chart and tracking GANTT chart
Notes: <number>

## Slide 14: Partial PERT/CPM Chart
<number>
Notes: <number>

## Slide 15: Gantt Chart for Entire Project (with overlapping phases)
<number>
Notes: <number>

## Slide 16: Confirming Project Feasibility
<number>
Risk management
Economic feasibility
  Cost/benefit analysis
  Sources of funds (cash flow, long-term capital)
Organizational and cultural feasibility
Technological feasibility
Schedule feasibility
Resource feasibility
Notes: <number>

## Slide 17: Risk Management
<number>
Notes: <number>

## Slide 18: Economic Feasibility
<number>
Cost/benefit analysis
  Estimate project development costs
  Estimate operational costs after project
  Estimate financial benefits based on annual savings and increased revenues
  Calculate using table of costs and benefits
Uses net present value (NPV), payback period, return on investment (ROI) techniques
Notes: <number>

## Slide 19: Net Present Value
<number>
PVn = present value of Y dollars n years from now based on a discount rate of i.
NPV = sum of PVs across years.
Calculates time value of money.
Notes: <number>

## Slide 20: Supporting Detail for Salaries and Wages for RMO (Figure 3-16)
<number>
Notes: <number>

## Slide 21: Summary of Development Costs for RMO (Figure 3-17)
<number>
Notes: <number>

## Slide 22: Summary of Annual Operating Costs for RMO (Figure 3-18)
<number>
Notes: <number>

## Slide 23: Sample Benefits for RMO (Figure 3-19)
<number>
Notes: <number>

## Slide 24: RMO Cost Benefit Analysis (Figure 3-20)
<number>
Notes: <number>

## Slide 25: Intangibles in Economic Feasibility
<number>
Intangible benefits cannot be measured in dollars
  Increased levels of service
  Customer satisfaction
  Survival
  Need to develop in-house expertise
Intangible costs cannot be measured in dollars
  Reduced employee morale
  Lost productivity
  Lost customers or sales
Notes: <number>

## Slide 26: Organizational and Cultural Feasibility
<number>
Each company has own culture
  New system must fit into culture
Evaluate related issues for potential risks
  Low level of computer competency
  Computer phobia
  Perceived loss of control
  Shift in power
  Fear of job change or employment loss
  Reversal of established work procedures
Notes: <number>

## Slide 27: Technological Feasibility
<number>
Does system stretch state-of-the-art technology?
Does in-house expertise presently exist for development?
Does an outside vendor need to be involved?
Solutions include
  Training or hiring more experienced employees
  Hiring consultants
  Changing scope and project approach
Notes: <number>

## Slide 28: Schedule Feasibility
<number>
Estimates needed without complete information
Management deadlines may not be realistic
Project managers
  Drive realistic assumptions and estimates
  Recommend completion date flexibility
  Assign interim milestones to periodically reassess completion dates
  Involve experienced personnel
  Manage proper allocation of resources
Notes: <number>

## Slide 29: Resource Feasibility
<number>
Team member availability
Team skill levels
Computers, equipment, and supplies
Support staff time and availability
Physical facilities
Notes: <number>

## Slide 30: Staffing and Launching the Project
<number>
Develop resource plan for the project
Identify and request specific technical staff
Identify and request specific user staff
Organize the project team into workgroups
Conduct preliminary training and team building exercises
Key staffing question: “Are the resources available, trained, and ready to start?”
Notes: <number>

## Slide 31: Launching Project
<number>
Scope defined, risks identified, project is feasible, schedule developed, team members identified and ready
Oversight committee finalized, meet to give go-ahead, and release funds
Formal announcement made to all involved parties within organization
Key launch question: “Are we ready to start?”
Notes: <number>

## Slide 32: Summary
<number>
Project management tasks
  Start at SDLC project planning phase
  Continue throughout each SDLC phase
Organizing and directing other people
  Achieve planned result
  Use predetermined schedule and budget
Knowledge areas needed
  Scope, time, cost, quality, human resources, communications, risk, procurement
Project initiation
  Information system needs are identified and prioritized in strategic plans
Project planning phase
  Define problem (investigation and scope)
  Produce project schedule (WBS)
  Confirm project feasibility (evaluate risks)
  Staff project (know people’s skills)
  Launch project (executive formal approval)
Notes: <number>